**Name: Teresa Yang**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories | 3/21/22 | 3/23/22 |
| 2. Create low fidelity wireframes | 3/21/22 | 3/23/22 |
| 3. Create color schemes and design guide | 3/24/22 | 3/23/22 |
| 4. Develop basic page structure for all three pages | 3/25/22 | 3/25/22 |
| 5. Populate content for each page | 3/26/22 | 3/27/22 |
| 6. Style and add color for each page | 3/26/22 | 3/27/22 |
| 7. Add dynamic interactions | 3/27/22 | 3/28/22 |
| 8. Conduct user testing | 3/28/22 | 3/30/22 |
| 9. Make changes based on user testing | 3/29/22 | 4/1/22 |
| 10. Organize user documentation and finalize everything | 3/29/22 | 4/2/22 |